## Slide 1
System Analysis Guide
VS SW Process Unit
LG Electronics Inc.

## Slide 2
Document Info
Version | Date | Comment | Author | Approver
1.0 | 2016-08-19 | Initial Release | EPG | VC Dev. Engineering FD
1.1 | 2018-01-31 | Rename role abbreviations to role names as defined in the Process Architecture Guide | VS SW Process Unit | VS SW Process Unit leader
1.2 | 2019-02-12 | Update due to annual organization restructuring (VC --> VS) | VS SW Process Unit | VS SW Process Unit leader
1.3 | 2019-09-04 | According to System Design Technique Guide v2.01) Addition of ‘Evaluation of impact on system operating environment’ | VS SW Process Unit | VS SW Process Unit leader
1.4 | 2020-08-07 | Delete document security level footer (LGE Confidential) | VS SW Process Unit | VS SW Process Unit leader
Issuing authority | VS SW Process Unit
Configuration ID | NA
Status of document | In Progress / Approved / Released
Revision History
Document Information

## Slide 3
Contents
Analysis and review of customer requirements
Defining system requirements
      2-1 Evaluating the impact on the operating environment of the system
3. Requirements traceability management
4. Review system requirements
5. Give the system requirements specification version

## Slide 4: 1. Analysis and review of customer requirements
1.1 Identification of customer requirements
    Sys ENG. receives customer requirements for system development by requesting from customers. If customer requirements are not clearly defined, define customer requirements together with the customer.
    Customer requirements can be derived from:
        RFQ/SR (Sourcing Request)
        Product plan / commercialization review report
        Other data provided by customers, etc.
        Stakeholder requirements (e.g National regulations, Patents, Internal requirements etc)
    Customer requirements include.
        Functional requirements based on system operating scenarios
        Constraints that must be applied to system development
        Quality requirements related to the operation and maintenance of the system, etc.
1.2 Review of customer requirements
    Sys ENG. reviews the identified customer requirements. The review considers:
        Technology feasibility (refer to the “Risk Management Guide” for the expected risk management method)
        Acceptability in terms of project scope/schedule/cost (the risks expected from this are managed in accordance with the project monitoring control process)
        Requirements verification criteria (refer to ‘Requirements Analysis Technique Guide’)
    Define the requirements agreed with the customer. Customer requirements serve as a starting point for subsequent development phases. The anticipated risks derived from the review and agreement of customer requirements are managed according to the project monitoring control process.
Task Description | Procedure | Outcomes
Sys ENG. receives or defines customer requirements and reviews them. Define the requirements agreed with the customer | 1.1 Identification of customer requirements [Sys ENG.] 1.2 Review of customer requirements [Sys ENG.] | customer requirements Results of customer requirements review

## Slide 5: 2. Defining system requirements
2.1 Defining system scope
    Sys ENG. identifies the boundaries of the system and identifies the objects that interact with the system. It also defines the role of the system and defines the input/output content and means for interacting with external objects.
2.2 Defining system functions
    Sys ENG. analyzes the operating mode and operating scenario of the system. Based on this, system functional requirements are defined.
2.3 Defining system interface requirements
    Sys ENG. defines input/output information and means for interfaces with external systems.
2.4 Defining system safety requirements
    Sys ENG. derives the safety mechanism to be performed by the system and describes the safety requirements based on it.
2.5 Defining system quality attributes
    Sys ENG. describes quality attributes such as efficiency, reliability, maintainability, and compatibility.
Task Description | Procedure | Outcomes
Sys ENG. defines requirements such as system scope, function, interface, safety, quality attributes, and constraints. Classify system requirements by type and define necessary attributes such as priorities. | 2.1 Defining system scope [Sys ENG.] 2.2 Defining system functions [Sys ENG.] 2.3 Defining system interface requirements [Sys ENG.] 2.4 Defining system safety requirements [Sys ENG.] 2.5 Defining system quality attributes [Sys ENG.] 2.6 Defining System Constraints, Standards and Laws [Sys ENG.] 2.7 Structure and refinement of system requirements [Sys ENG.] | System Requirements Specification FRP

## Slide 6: 2. Defining system requirements
2.6 Defining System Constraints, Standards and Laws
    Sys ENG. defines the constraints that must be observed to perform the design and implementation of the system/software.
2.7 Structure and refine system requirements
    Sys ENG. categorizes system requirements according to types and defines required attributes. Implementation priorities of system requirements can be defined as separate artifacts such as FRP.
    ※ For detailed techniques for defining system requirements, refer to the 'Requirement Analysis Technique Guide'.

## Slide 7: 2-1. Evaluating the impact on the operating environment of the system
2-1 Evaluating the impact on the operating environment of the system
    Sys ENG. evaluates the external interface of the system and the impact on the system operating environment, and if necessary, updates the system requirements to respond to the discovered risk factors. Evaluate what is necessary among the following items, and the subject of evaluation is not limited thereto.
        System external interface (including communication and power): Error type and detection method by system external interface
        System operating environment: temperature, humidity, moisture-proof (waterproof), EMC/EMI, noise/vibration/shock, detachment (entrapping/spraying)
        As a result of the evaluation, the system requirements are updated for the contents to be added to the system requirements for system stability, and the reflected system requirements ID is recorded.
Task Description | Procedure | Outcomes
Sys ENG. conducts an impact assessment on the system external interface and operating environment. | 3.1 Assessment of impact on system operating environment [Sys ENG.] | Impact Statement on System Operating Environment (Updated) System Requirements Specification

## Slide 8: 3. Requirements traceability management
3.1 Defining customer requirements and tracking relationships
    Sys ENG. defines traceability between system requirements and customer requirements. The following should be considered when tracking requirements.
        In principle, tracing is reflected in the output of 100% development stage without omission of requirements.
        The principle of requirements tracking follows the structure and scope of tracking management of deliverables defined in the 'Requirements Tracking Guide'.
        Requirements tracking manages the tracking relationship by selecting either DOORS or RTM as a tracking management tool.
        Trace relationships can be defined during the creation or completion of the requirements or traceable artifacts.
        When requirements or traceable artifacts change, review whether the change should adjust the traceability relationship and reset the traceability relationship.
        The structure and scope of tracking management and tracking management tools can be adjusted and used according to project characteristics (e.g, customer needs).
Task Description | Procedure | Outcomes
Sys ENG. defines traceability between system requirements and customer requirements. | 3.1 Defining customer requirements and tracking relationships [Sys ENG.] | System requirements specification (including traceability) Requirements Traceability Matrix (RTM)

## Slide 9: 4. Review system requirements
4.1 Preparing for a review meeting
    The PL identifies review participants and convenes a review meeting.
        Ensure that the deliverables under review are ready.
        The subject of review may be a system requirements specification, FRP, or RTM (if applicable).
        Prepare a review checklist.
        Items to be reviewed can be selected from the standard checklist, and items to be reviewed can be added if necessary..
        Schedule with review participants..
        Required Review Contributors: Sys ENG., PL, QA, SW PL, HW PL, SW ARCH., System Test Engineer
        Additional review participants may be selected as needed..
        Distribute review materials in advance and convene review meetings.
Task Description | Procedure | Outcomes
The PL reviews the system requirements specification and related artifacts with stakeholders. | 4.1 Preparing for a review meeting [PL] 4.2 Conducting a review meeting [PL ]4.3 System Requirements Specification Supplement [Sys ENG.] | VR Report

## Slide 10: 4. Review system requirements
4.2 Conducting review meetings
    PL conducts a review meeting based on the review checklist.
    The review should focus on the following: (Refer to ‘Review Checklist’ for detailed check items)
        Compliance: Has everything been faithfully completed according to standard forms?
        Correctness: Is the written content accurately described?
        Technical Feasibility: Is the requirement technically feasible?
        Verifiability: Are the requirements clearly stated so that they can be verified?
        Traceability: Does it meet all customer requirements?
        Consistency: Are there any conflicts or inconsistencies between requirements?
    The review results are written in the VR Report, and any defects found are handled according to the issue management process..
4.3 Supplement to the system requirements specification (if applicable)
    Sys ENG. supplements the system requirements specification based on the results of the review. VR can be performed again if necessary.
    ※ The detailed review procedure follows the ‘review process’.

## Slide 11: 5. Give the system requirements specification version
5.1 Product registration
    Sys ENG. registers the reviewed system requirements specification, FRP and RTM (if applicable) in the project repository. Product registration follows the CM plan.
5.2 시스System Requirements Specification Versioning
    The CM checks whether the conditions for granting the version, such as the change history of the output and the review result, are satisfied.
    If there is no abnormality after confirmation, a version is assigned according to the naming convention of the CM plan.
    After granting a version, access should be restricted so that unauthorized modifications cannot be made.
Task Description | Procedure | Outcomes
Sys ENG. registers the reviewed system requirements specification, FRP and RTM (if applicable) in the project repository. CM assigns a version according to the naming convention. | 5.1 Product Registration [Sys ENG.] 5.2 System Requirements Specification Versioning [CM] | System Requirements Statement (Version) FRP (version) Requirements Traceability Matrix (RTM) (version, if applicable)

## Slide 12
End of Document